EWB CLOUD LABS

AWS VPC Peering — Terraform Implementation

Project 01 | Infrastructure-as-Code Documentation

| Field | Details |
| --- | --- |
| Project | EWB Cloud Labs — AWS VPC Peering |
| Implementation | Terraform |
| Primary Region | ap-south-1 (Mumbai) |
| Default Availability Zone | ap-south-1a |
| Instance Type | t3.micro |
| Repository | EWB-VPC-Peering |
| Status | Code prepared for GitHub; AWS deployment/verification pending |

Prepared from the supplied EWB VPC Peering Terraform project files.

# 1. Project Overview

This document describes the Terraform implementation prepared for the EWB Cloud Labs AWS VPC Peering project. The code defines two isolated Amazon VPC networks and establishes private routing between them through a VPC peering connection. It also provisions a public bastion host and two private application instances.

The implementation is intended to provide a reproducible Infrastructure-as-Code version of the lab. The repository can be uploaded to GitHub even when the AWS account is not currently available for deployment.

# 2. Objectives

Create VPC A and VPC B with non-overlapping CIDR ranges.

Create one public subnet in VPC A and private subnets in VPC A and VPC B.

Deploy a public bastion host and two private application hosts.

Create a VPC peering connection between VPC A and VPC B.

Add the required routes for traffic in both directions.

Apply security groups that restrict SSH and ICMP traffic to the intended source addresses.

Provide Terraform outputs and commands for deployment and verification.

# 3. Network Architecture

The planned topology consists of two VPCs connected by a VPC peering connection. The bastion is placed in the public subnet of VPC A, while App-A and App-B remain private.

| Component | CIDR / Address | Purpose |
| --- | --- | --- |
| VPC A | 10.10.0.0/16 | Primary VPC containing bastion and App-A |
| VPC B | 10.20.0.0/16 | Second VPC containing App-B |
| Public subnet A | 10.10.1.0/24 | Public subnet for bastion |
| Private subnet A | 10.10.2.0/24 | Private subnet for App-A |
| Private subnet B | 10.20.1.0/24 | Private subnet for App-B |
| Bastion | 10.10.1.10 + public IPv4 | SSH entry point |
| App-A | 10.10.2.10 | Private workload in VPC A |
| App-B | 10.20.1.10 | Private workload in VPC B |
| Peering | ewb-a-b-peer | Private connection between VPCs |

# 4. Terraform Repository Structure

EWB-VPC-Peering/
├── README.md
├── .gitignore
├── terraform/
│   ├── main.tf
│   ├── variables.tf
│   ├── outputs.tf
│   └── terraform.tfvars.example
├── commands/
│   └── commands.txt
├── screenshots/
└── documentation/

The screenshots and documentation directories are placeholders for evidence that can be added after the AWS environment becomes available.

# 5. Infrastructure Resources

| Resource Type | Name | Configuration |
| --- | --- | --- |
| VPC | ewb-vpc-a | 10.10.0.0/16 |
| VPC | ewb-vpc-b | 10.20.0.0/16 |
| Subnet | ewb-public-a | 10.10.1.0/24; public IP mapping enabled |
| Subnet | ewb-private-a | 10.10.2.0/24 |
| Subnet | ewb-private-b | 10.20.1.0/24 |
| Internet Gateway | ewb-igw-a | Attached to VPC A |
| Route Table | ewb-rt-a-public | Default route to IGW; peer route to VPC B |
| Route Table | ewb-rt-a-private | Peer route to VPC B |
| Route Table | ewb-rt-b-private | Peer route to VPC A |
| VPC Peering | ewb-a-b-peer | VPC A ↔ VPC B; auto-accept enabled |
| Security Group | ewb-sg-bastion | SSH from student's public IP |
| Security Group | ewb-sg-app-a | SSH from bastion; ICMP from App-B |
| Security Group | ewb-sg-app-b | SSH from bastion; ICMP from App-A |
| Key Pair | ewb-lab | Uses supplied SSH public key |
| EC2 | ewb-bastion | Amazon Linux 2023; 10.10.1.10; public IPv4 |
| EC2 | ewb-app-a | Amazon Linux 2023; 10.10.2.10; private only |
| EC2 | ewb-app-b | Amazon Linux 2023; 10.20.1.10; private only |

# 6. Routing Configuration

The Terraform configuration creates the route tables and adds VPC peering routes so that traffic destined for the opposite VPC is forwarded through the peering connection.

| Route Table | Destination | Target |
| --- | --- | --- |
| ewb-rt-a-public | 0.0.0.0/0 | Internet Gateway ewb-igw-a |
| ewb-rt-a-public | 10.20.0.0/16 | VPC peering connection |
| ewb-rt-a-private | 10.20.0.0/16 | VPC peering connection |
| ewb-rt-b-private | 10.10.0.0/16 | VPC peering connection |

Each subnet is explicitly associated with its intended route table. The public route table is used only for the public subnet containing the bastion.

# 7. Security Group Rules

| Security Group | Protocol / Port | Source | Purpose |
| --- | --- | --- | --- |
| ewb-sg-bastion | TCP 22 | Student public IPv4 /32 | SSH into bastion |
| ewb-sg-app-a | TCP 22 | 10.10.1.10/32 | SSH from bastion |
| ewb-sg-app-a | ICMP | 10.20.1.10/32 | Ping from App-B |
| ewb-sg-app-b | TCP 22 | 10.10.1.10/32 | SSH from bastion |
| ewb-sg-app-b | ICMP | 10.10.2.10/32 | Ping from App-A |
| All three | All outbound | 0.0.0.0/0 | Allow outbound traffic |

The bastion source address is provided as a variable so the user can insert the current public IPv4 address in CIDR /32 format. The private hosts do not receive public IPv4 addresses.

# 8. Terraform Variables

| Variable | Default / Example | Description |
| --- | --- | --- |
| aws_region | ap-south-1 | AWS deployment region |
| availability_zone | ap-south-1a | Availability Zone for lab subnets |
| student_name | Required | Student name used in default tags |
| my_public_ip_cidr | Required | Current public IPv4 in /32 format |
| public_key | Required | SSH public key; private key must not be uploaded |
| instance_type | t3.micro | Small x86 EC2 instance type |

# 9. Important Terraform Configuration

Provider and default tagging:

provider "aws" {
  region = var.aws_region

  default_tags {
    tags = {
      Project = "EWB-VPC-Peering"
      Student = var.student_name
    }
  }
}

VPC definitions:

resource "aws_vpc" "vpc_a" {
  cidr_block = "10.10.0.0/16"
}

resource "aws_vpc" "vpc_b" {
  cidr_block = "10.20.0.0/16"
}

VPC peering:

resource "aws_vpc_peering_connection" "a_b" {
  vpc_id      = aws_vpc.vpc_a.id
  peer_vpc_id = aws_vpc.vpc_b.id
  auto_accept = true

  tags = {
    Name = "ewb-a-b-peer"
  }
}

Peering routes:

resource "aws_route" "private_a_to_b" {
  route_table_id            = aws_route_table.private_a.id
  destination_cidr_block    = "10.20.0.0/16"
  vpc_peering_connection_id = aws_vpc_peering_connection.a_b.id
}

resource "aws_route" "private_b_to_a" {
  route_table_id            = aws_route_table.private_b.id
  destination_cidr_block    = "10.10.0.0/16"
  vpc_peering_connection_id = aws_vpc_peering_connection.a_b.id
}

# 10. EC2 Configuration

The code obtains the latest Amazon Linux 2023 x86_64 AMI through the AWS Systems Manager public parameter and launches three t3.micro instances.

| Instance | Subnet | Private IP | Public IP | Role |
| --- | --- | --- | --- | --- |
| ewb-bastion | ewb-public-a | 10.10.1.10 | Yes | Bastion / SSH entry point |
| ewb-app-a | ewb-private-a | 10.10.2.10 | No | Private workload A |
| ewb-app-b | ewb-private-b | 10.20.1.10 | No | Private workload B |

# 11. Deployment Procedure

Prepare variables: Copy terraform.tfvars.example to terraform.tfvars and fill in student_name, public IP /32, and SSH public key.

Initialize: Run terraform init from the terraform directory.

Format: Run terraform fmt.

Validate: Run terraform validate to check the configuration.

Plan: Run terraform plan to review resources before creation.

Apply: Run terraform apply and confirm the deployment.

Review outputs: Run terraform output to obtain IDs and IP addresses.

cd terraform
terraform init
terraform fmt
terraform validate
terraform plan
terraform apply
terraform output

# 12. Verification Plan

The repository includes commands for checking connectivity after deployment. The expected verification is based on the intended topology; actual results should be recorded only after the AWS resources are deployed.

| Test | Command | Expected Result |
| --- | --- | --- |
| App-A → App-B | ping -c 4 10.20.1.10 | 4 replies / 0% packet loss after peering and rules are active |
| App-B → App-A | ping -c 4 10.10.2.10 | 4 replies / 0% packet loss after peering and rules are active |
| SSH App-A | ssh ewb-app-a | Connection through bastion |
| SSH App-B | ssh ewb-app-b | Connection through bastion |
| App-B address | hostname -I | Shows private address information |

# 13. Controlled Failure and Recovery

The project includes a controlled ICMP failure test. The App-B ICMP inbound rule from 10.10.2.10/32 can be temporarily removed. The App-A-to-App-B ping should then fail. Restoring the ICMP rule should restore connectivity. This test demonstrates that security-group policy participates in the observed result.

# 14. GitHub Submission Structure

The project can be uploaded to GitHub even before AWS deployment is available. The recommended repository name is EWB-VPC-Peering.

EWB-VPC-Peering/
├── README.md
├── .gitignore
├── terraform/
│   ├── main.tf
│   ├── variables.tf
│   ├── outputs.tf
│   └── terraform.tfvars.example
├── commands/
│   └── commands.txt
├── screenshots/
└── documentation/

Do not commit the following:

.pem private keys

terraform.tfstate or terraform.tfstate.backup

passwords

AWS access keys

API tokens

terraform.tfvars containing personal secrets

# 15. Current Project Status

| Item | Status |
| --- | --- |
| Terraform source code | Prepared |
| GitHub repository content | Ready to upload |
| AWS account / deployment | Pending |
| Actual EC2 connectivity test | Pending AWS deployment |
| Screenshots / evidence | To be added after deployment |
| Final evidence-based submission | Pending |

This status is important: the document describes the prepared Terraform implementation and its intended verification procedure. It does not claim that the AWS resources have already been successfully deployed or that the connectivity tests have already passed.

# 16. Cleanup

When the lab is complete, the Terraform configuration can remove the resources it created with:

terraform destroy

Before destroying the environment, capture any required screenshots and final evidence for the project submission.

# Appendix A — Useful Commands

# EWB AWS VPC Peering - useful commands

# From the terraform folder:
terraform init
terraform fmt
terraform validate
terraform plan
terraform apply

# After deployment:
terraform output

# Destroy everything created by Terraform:
terraform destroy

# SSH through the bastion (after configuring ~/.ssh/config):
ssh ewb-app-a
ssh ewb-app-b

# Test VPC peering from App-A:
ping -c 4 10.20.1.10

# Test reverse direction from App-B:
ping -c 4 10.10.2.10

# Check the App-B private address:
hostname -I

# Appendix B — Example terraform.tfvars

# Copy this file to terraform.tfvars and fill in your own values.
# DO NOT put private keys, passwords, or tokens in GitHub.

aws_region        = "ap-south-1"
availability_zone = "ap-south-1a"
student_name      = "YOUR NAME"

# Replace with your current public IPv4 address.
my_public_ip_cidr = "YOUR.PUBLIC.IP.ADDRESS/32"

# Put ONLY your SSH public key here, not the .pem private key.
# Example: ssh-rsa AAAA... or ssh-ed25519 AAAA...
public_key = "YOUR PUBLIC KEY"

instance_type = "t3.micro"

# Appendix C — Outputs

The Terraform outputs are designed to expose the bastion public/private IPs, the two application private IPs, both VPC IDs, and the VPC peering connection ID.

output "bastion_public_ip" {
  value = aws_instance.bastion.public_ip
}

output "bastion_private_ip" {
  value = aws_instance.bastion.private_ip
}

output "app_a_private_ip" {
  value = aws_instance.app_a.private_ip
}

output "app_b_private_ip" {
  value = aws_instance.app_b.private_ip
}

output "vpc_a_id" {
  value = aws_vpc.vpc_a.id
}

output "vpc_b_id" {
  value = aws_vpc.vpc_b.id
}

output "peering_connection_id" {
  value = aws_vpc_peering_connection.a_b.id
}